OPMO Form 2018-2

**PROJECT TRANSPARENCY DOCUMENT**

**Local Government Support Fund – Assistance to Municipalities**

**(LGSF – AM FY 2017)**

**PROVINCIAL OFFICE : SORSOGON**

**NO. OF COVERED MUNICIPALITIES : 14 Municipalities**

**Update as of : December 8, 2017**

**SUMMARY: TOTAL NO. OF PROJECTS: 27**

|  |  |  |
| --- | --- | --- |
| **TOTAL NUMBER OF PROJECTS** | |  |
| **COMPLETED** | **NO.** | **2** |
| **%** | **7.40%** |
| **ON-GOING** | **NO.** | **9** |
| **%** | **33.33%** |
| **NOT YET STARTED** | **NO.** | **16** |
| **%** | **59.25%** |

**DETAILED PROJECT STATUS:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID NO.** | **PROVINCE** | **MUNICIPALITY** | **PROJECT TITLE** | **ALLOCATION** | **STATUS** |
| 2879 | Sorsogon | Barcelona | Core Local Access Road (Bangate-Sta. Cruz) | 9,662,000 | On-going |
| 2880 | Sorsogon | Bulan | Construction of Core Local Access Road (Namo-Danao Road) | 7,500,000 | On-going |
| 2881 | Sorsogon | Bulan | Construction of Core Local Access Road (Butag Road Section) | 7,454,000 | On-going |
| 2882 | Sorsogon | Bulusan | Core Local Access Road (San Roque-Salvacion) | 8,000,000 | Completed |
| 2883 | Sorsogon | Bulusan | Provision of Potable Water Supply (San Rafael and Poblacion Brgys) | 5,188,000 | On-going |
| 2884 | Sorsogon | Casiguran | Evacuation Facility (Casiguran Central School) | 10,428,000 | Not yet started (on documents preparation) |
|  |  |  |  |  |  |
| 2885 | Sorsogon | Castilla | Construction of Cumadcad, Sogoy, Mayon, Loreto and Burabod Level 2 Water System, Phase 4 | 9,000,000 | Not yet started (on documents preparation) |
| 2886 | Sorsogon | Castilla | Completion of Local Access Road (Libtong - Bagong Sirang) | 2,000,000 | Not yet started (on documents preparation) |
| 2887 | Sorsogon | Castilla | Establishment of Small Farm Reservoir in Barangay Miluya | 1,003,000 | Not yet started (on documents preparation) |
| 2888 | Sorsogon | Donsol | Core Local Access road San Jose - Bandi | 11,619,000 | Not yet started (on documents preparation) |
| 2889 | Sorsogon | Gubat | Core Local Access Road (Cabiguhan) | 12,321,000 | Not yet started (on documents preparation) |
| 2890 | Sorsogon | Irosin | Construction of Transmission line and Storage tank - Gabao Level III Water system. | 3,500,000 | Not yet started (on bidding process) |
| 2891 | Sorsogon | Irosin | Spring development, Construction of transmission line and storage tank - Tabon-tabon, Sto. Domingo, Patag level III WS. | 5,922,000 | Not yet started (on bidding process) |
| 2892 | Sorsogon | Irosin | Construction of transmission line, storage tank - Omagom, Gulang-gulang Level III WS. | 1,500,000 | Not yet started (on bidding process) |
| 2893 | Sorsogon | Irosin | Upgrading of Patag Barangay road | 1,000,000 | Not yet started (on bidding process) |
| 2894 | Sorsogon | Juban | Concrete paving of Guruyan-Mang-og-Catanusan FMR | 10,380,000 | On-going |
| 2895 | Sorsogon | Magallanes | Provision of Potable Water System (Cagbolo, Cagtalaba and Hubo) | 3,000,000 | Not yet started (on bidding process) |
| 2896 | Sorsogon | Magallanes | Road Opening: Access Road (Busay-Magsaysay access road | 7,748,000 | On-going |
| 2897 | Sorsogon | Matnog | Evacuation Facilities (Poropandan and Manurabi) | 6,000,000 | Not yet started (on documents preparation) |
| 2998 | Sorsogon | Matnog | Local Access Road (Mambajog-Genablan Occ.) | 3,000,000 | Not yet started (on documents preparation) |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
| 2999 | Sorsogon | Matnog | Repair of Bridge (Tablac-Banuang Daan) | 1,906,000 | Not yet started (on documents preparation) |
| 2900 | Sorosogn | Pilar | Evacuation facilities in Binanuahan, Marifosque and Puitiao | 9,000,000 | On-going |
| 2901 | Sorsogon | Pilar | Provision of Potable Water supply Brgy. Del Rosario and Comapocapo | 2,000,000 | On-going |
| 2902 | Sorsogon | Pilar | Provision of Sanitation facilities in Brgy. Malbog, Mercedes, Pinagsalog and Pudo | 2,106,000 | On-going |
| 2903 | Sorsogon | Prieto Diaz | Concreting of Gogon-San Rafael Road | 9,672,000 | Not yet started (on documents preparation) |
| 2904 | Sorsogon | Sta. Magdalena | Construction of Dalano Reservoir & Installation water pipelines in Sitio Dalano, Brgy. San Isidro | 10,000,000 | Not yet started (for approval of request for change of Water source) |
| 2905 | Sorsogon | Sta. Magdalena | Rehabilitation of water supply system in Brgy. San Roque, San Rafael & Portion of San Eugenio | 2,787,000 | Completed |

**Prepared by: Submitted by:**

**Engr. Michael A. Ubaldo Julius Rodel L. Cal-Ortiz, CESE**

Provincial Technical Engr. IIIOIC-Provincial Director